1. Project:  Printing

Revision history:

Name		Date		Comment

DaveSn	11/27/90	initial version

2.  Milestones

Describe milestones in one or two sentences including what is accomplished and how its demonstrated.  These should correspond to the Project milestones.  Identify by the same name that's in the project report.  Don't include the date.  We'll get that off the Project.

The milestones will generally either be "generic" and require no further definition (such as, "functional specification complete") or will identify subsets of functionality described in a spec.

2.1  Self Hosted System

- No printing support in SHS.

2.2  Software Development Kit

Printing

- Print Spec Complete -- The spec will define the steps an application will have to take in order to print, define how the browsing, printing and administration of network print servers are integrated into the shell via WinNet, and define the User Interface for local and remote administration of printers.

- WinNet Spec Complete -- The spec will define the APIs necessary to support remote printing and administration in a network independent, yet integrated fashion with support for multiple redirectors including a routing layer to dispatch the APIs to each Network Vendors DLL. This spec will not include the required File Manager APIs.

Will be reviewed and agreed by at least bobmu and stevem

Print Manager

Functionally complete - Ability to browse, connect, add, delete and modify local printers, printer jobs and printer drivers via DosPrint API.

Will run on x86 and MIPs.

Spooler

Functionally complete - Port of Cruiser Spooler functionality only.

Will run on x86 and MIPs.

Generic Driver

Funtionally complete - Will read 16 bit Windows 3.1 mini-driver resource data thereby supporting all 3.1 generic printers. At a minimum, this will include the HP LaserJet family.

Will use device fonts, downloadable fonts, and support halftoning.

Will run on x86 and MIPs.

Postscript Driver

Functionally complete - Will read PPD files on the fly thereby supporting ALL PostScript printers, at a minimum will support the 5 top selling printers.

Will use downloadable fonts and support bi-directionality for easy setup and installation.

Will run on x86 and MIPs.

2.3  Product 1

Printing

Spooler & Print Manager

- Ability to browse, connect, add, delete and modify local and remote printers. Pause, resume, cancel get and set print job information locally and remotely. Install and remove printer drivers locally and remotely.

Spooler

- Remote Printing: Ability to print to a remote printer server without having a local printer driver and queue.

- Remote Administration: Properly administer headless server.

- Spool journal files: Spool a format that is efficient, records everything, and provides all necessary features.

- ask driver if he can print job: Provide the printer driver with job data, and let it decide whether it can print the job on the current printer settings.

- intersection of printer properties: Pooled printing support.

- support for bi-directional printers: Query the printer for setup and before downloading fonts.

- standard print dialogs: Provide applications with easy method of allowing the user to select a printer and to set job attributes.

3.  Dependencies/Risks

Identify any dependencies.  On what -- for what (see below).

Identify any particular areas of risk (based on unknowns, dependencies where problems are likely, or particularly difficult tasks.

User & Graphics Engine

The Print Manager Windows application will depend on robustness and functionality of User and Engine.

The standard dialogs are Windows Dialogs also depend on robustness and functionality of User and Engine.

The PostScript and Generic Printer Driver rely very heavily on the Engine and the Device Driver Interface being robust and complete.

Network

The Spooler will require a robust and complete server/workstation network enironment to allow remote administration and printing.

4.  Issues

List any issues here, along with any current information.

User Interface

What will this look like for the Print Manager. MDI ? Win 3.1 ?